S1N87S9Q093M

2IOHSN2OIS290

Quote N° 				  	Référence  client :

Raison sociale :

Adresse :

Apporteur  d’affaire  ou direct

Nom de la Société :

Nom et prénom du contact,

Nom, Prénom et fonction:

Tél. : fixe et mobile :	         		   		   		   /

e.mail :						      /

The present document aims at gathering requirements from the client to help scoping the project and produce a detailed brief for the team, so we can move on the feasability, estimation and proposal phase of the sales process.

The document is divided into X section. For each section a serie of question is proposed to drive the interview with the client

- Global context

- Project context

- Constraints

- Requirement gathering

- Availability of content

- Identified risks for IT projects

- Potential Solutions

- Next steps

# Global Context

- What is the client main business ?

- What is going to be the administrative body of the project ?

- Where are you in the decision process ?

- Is the budget defined and validated ?

| Description of the client company |  |
| --- | --- |
| Université enseignant la physique. |  |
| Description the business application of the company |  |
| Distribuer des formations aux étudiants. |  |
| What are the motivations of the client |  |
| Pouvoir réaliser des expériences à moindre coût. Améliorer la qualité des cours enseignés. |  |

# Project Context

- What is the objective of the project ?

- What is the problem that we want to address ?

- Who will be the end user (social category, age, gender, IT knowledge, interests,  …) ?

- What is the expected impact ?

- How can we mesure the ROI ?

| Objectives of the project |  |
| --- | --- |
| Avoir un outil de pédagogie alternatif pour les étudiants qui permet de manipuler des éléments chimiques et de réaliser des expériences sans danger. |  |
| Description of the end users (social category, age, gender, IT knowledge, interests, …) |  |
| Les étudiants entre 18 et 26 ans généralement. Ils ont un background scientifique. Ils sont à l’aise avec l’informatique. Les enseignants entre 30 et 60 ans. Peu de compétences sur l’informatique → pas à l’aise |  |
| Which is the impact expected by the client (societal, environmental,strategic, economic, management, communication, …) ? |  |
| Amélioration du taux de réussite aux examens finaux. Réduction des coûts liés aux produits chimiques, etc. Amélioration de la qualité des cours. Amélioration du retour d’expériences. |  |

# Constraints

- What is the criticality level ?

- What is the confidentiality level ?

- Will you communicate on this project ? can we communicate on this project ?

- What is the current timeline of the project ?

- Is the project linked to an event ?

- What is the targeted hardware ? Is it already purchased ?

| On client side (regulatory constraints, input data integrity, deadline, budget, graphic framework, supplier, current hardware…) |  |
| --- | --- |
| Pour la rentrée 2018. Budgets faibles car il s’agit de l’éducation nationale → budgets limités Graphismes moyens |  |
| EON side (iOS publishing, lead time delivery/supply, shipping …) |  |
| En fonction de la planification des ressources Maintenance de l’application |  |

# Requirement gathering

- Do you have specific hardware to target ? (PC, mobile, HMD,  …)

- How will you distribute / deploy the application ?

- What kind of interaction need to be implemented ? AR / Touch / VR

- What language ?

- What platform ?

| Category | Name | Description | Priority |
| --- | --- | --- | --- |
| Functional | Fonctionnement sur PC avec un casque VR |  | - High - Medium - Low |
| Accessibility | Langue | En Français dans un premier temps | - High - Medium - Low |
| Publishing | Aucun |  | - High - Medium - Low |
| Deployment | Sur les environnements de cours. | Internal ad hoc deployment | - High - Medium - Low |
| User Experience |  | Casque de VR et manettes | - High - Medium - Low |

# Availability of content

- Are there 3D models available ? what format ? are they textured ? optimised for real time ?

- Is there a need for 3D creation (avatars ? furniture ? …) ? describe the type of 3D models to create and the quantity.

- If no 3D model available, is there 2D plan ? pictures ?

- Is there other content to be integrated in the application (pdf ? vidéos ? brochures ? images ? text ? sound ? voice over ? 360 content?

- Do you have a prefered supplier to produce your content ?

Use the table bellow to list and describe the content that is available or that need to be produce ?

| Category | Name | Description | Priority |
| --- | --- | --- | --- |
| Model Accuracy | Art atmosphere |  | - High - Medium - Low |
| Model Accuracy | Characters |  | - High - Medium - Low |
| Model Accuracy | Objects |  | - High - Medium - Low |
| Model Accuracy | Animation |  | - High - Medium - Low |
| Model Accuracy | Lights |  | - High - Medium - Low |
| Model Accuracy | Texture |  | - High - Medium - Low |
| Video |  |  | - High - Medium - Low |
| Images |  |  | - High - Medium - Low |
| Texts |  |  | - High - Medium - Low |

# Identified Risks for IT Project

Identify most critical risks (see the risks spreadsheet) and questions for guiding tech sales guy.

| Risk type | Example | Comment |
| --- | --- | --- |
| Schedule | - Is this project linked to a special planned event? - Has this app to be available on mobile stores at a specific date? | La rentrée |
| Suppliers | - What are the delivery leadtime | 3 Days |
| Hardware | - Is this project to be delivered on a - specific hardware system? | yes |
| Maturity | - Where are you in terms of maturity in this project realisation? |  |
| Communication | - Is there an identified contact all along the project? |  |
| Others |  |  |
| Mauvaise compréhension du besoin |  | Domaine large, on ne peut pas tout représenter |
| Retard dans la livraison de matériel |  |  |
| Difficulté d’utilisation de l’application |  |  |

# Potential solutions

Describes the potential solutions in a few words.

Order solutions by preference/priority on client side.

# Next Step

| Next meeting | Internal Script Meeting and Risks Analysis |
| --- | --- |
| Next document | Script Internal Document |